AgentFlow — Engineering Roadmap, Backlog & Learning Plan

AgentFlow — AI Business Operations Platform
Technical Documentation

# 1. Engineering Strategy

Build in vertical slices. Every phase must produce a working increment. Do not build all infrastructure first.

# 2. Phase 0 — Repository and Engineering Foundation

Monorepo or clearly separated app/services.

Python project management and lint/type tooling.

Docker Compose local stack.

Environment configuration.

Pre-commit hooks.

GitHub Actions.

Architecture Decision Record template.

Conventional commits/release strategy.

# 3. Phase 1 — Core SaaS

Organizations/users/roles.

PostgreSQL schema.

FastAPI authentication middleware.

Tenant-scoped repositories.

Frontend dashboard.

Audit event foundation.

# 4. Phase 2 — First Agent

LangChain model adapter.

Typed structured output.

Triage agent.

Basic LangGraph workflow.

Trace IDs and structured logs.

Unit tests for graph nodes.

# 5. Phase 3 — Knowledge

S3 document upload.

Async ingestion.

Parsing/chunking.

Embeddings.

pgvector.

Hybrid retrieval.

Citation objects.

RAG evaluation dataset.

# 6. Phase 4 — Multi-Agent Workflow

Supervisor/planner.

Research agent.

Knowledge agent.

Resolution agent.

Verifier.

Bounded delegation and budgets.

# 7. Phase 5 — Tools and Automation

CRM read tool.

Ticket read/update tool.

Email draft tool.

Calendar tool.

Database lookup tool.

Tool registry.

Tool permission model.

MCP integration.

EventBridge/SQS automation.

# 8. Phase 6 — Human Approval

Approval entity.

Approval UI.

Policy engine.

Workflow pause/resume.

Expiration.

Double authorization on execution.

Audit events.

# 9. Phase 7 — AWS Production

IaC.

ECR.

ECS/Fargate or AgentCore.

RDS.

S3.

SQS/EventBridge.

Secrets Manager/KMS.

CloudWatch/OpenTelemetry.

Staging and production.

# 10. Phase 8 — Evaluation and Hardening

Golden datasets.

Adversarial tests.

Prompt-injection tests.

Cross-tenant tests.

Load tests.

Chaos/failure tests.

Cost regression.

Model fallback tests.

# 11. Phase 9 — Pilot

Choose one business workflow.

Interview 3–5 potential users.

Observe real workflow manually.

Measure current time/error cost.

Implement only the painful path.

Pilot with synthetic or consented data.

Measure time saved and resolution quality.

# 12. Phase 10 — Commercial MVP

Onboarding.

Integration setup.

Usage dashboard.

Plan/quotas.

Billing.

Documentation.

Security page.

Demo environment.

Support workflow templates.

# 13. Learning Matrix

| Skill | Where learned |
| --- | --- |
| System design | Service boundaries, queues, workflow state |
| LangChain | Model/tool/retrieval abstractions |
| LangGraph | Stateful orchestration and recovery |
| RAG | Ingestion, retrieval, reranking, evaluation |
| LLM engineering | Structured output, routing, budgets |
| MCP | Tool interoperability |
| Distributed systems | SQS, events, idempotency, retries |
| AWS | IAM, ECS, RDS, S3, Bedrock, AgentCore |
| DevOps | Docker, CI/CD, IaC |
| Security | RBAC, tenant isolation, secrets, policy |
| Observability | OpenTelemetry, CloudWatch, tracing |
| Testing | Unit, integration, evaluation, load, adversarial |
| Product | Discovery, metrics, pricing, pilot |

# 14. Initial Backlog

| Priority | Task |
| --- | --- |
| P0 | Create repository and architecture ADRs |
| P0 | Create FastAPI + PostgreSQL foundation |
| P0 | Implement organization/user/role model |
| P0 | Implement workflow entity and idempotency |
| P0 | Implement first LangGraph workflow |
| P0 | Implement triage agent with structured output |
| P0 | Implement document ingestion + pgvector |
| P0 | Implement RAG citations |
| P0 | Implement research/knowledge/resolution agents |
| P0 | Implement tool registry and authorization |
| P0 | Implement policy engine |
| P0 | Implement approval workflow |
| P1 | SQS + DLQ |
| P1 | EventBridge automation |
| P1 | MCP gateway |
| P1 | OpenTelemetry tracing |
| P1 | Evaluation harness |
| P1 | AWS staging |
| P1 | Security hardening |
| P2 | Billing |
| P2 | Advanced model routing |
| P2 | Visual workflow builder |

# 15. Engineering Rules

No direct production side effects from an LLM response.

No untyped agent-to-agent contracts.

No cross-tenant query without explicit tenant scope.

No secret values in prompts or logs.

No unbounded agent loops.

No production deployment without evaluation results.

No microservice split without an explicit operational reason.

Every external side effect must be idempotent.

Every production incident gets a reproducible test when practical.